# PECH Group Holdings Ltd

## Executive Summary — ₦250M Capital Deployment Plan

Prepared by: PECH Group Holdings Ltd Date: March 2026 Capital Requirement: ₦250,000,000 (Two Hundred and Fifty Million Naira) Deployment Period: 18 Months (March 2026 — August 2027) Confidentiality: This document is strictly confidential

## The Company

PECH Group Holdings Ltd is building Africa’s first vertically-integrated Commerce & Infrastructure Operating System — a multi-platform ecosystem that combines free business software (ERP), IoT smart systems, a digital marketplace, logistics infrastructure, payment processing, and smart hardware into a single unified platform.

Our model mirrors the Alibaba Group architecture — adapted for African realities: offline-first, power-resilient, multi-network design. By giving African SMEs free ERP software and embedding payments, IoT monitoring, and logistics into daily business operations, PECH creates an ecosystem lock-in that no single-vertical competitor can match.

Nigeria is the launchpad. With 90%+ of SMEs lacking digital tools, 80%+ relying on informal credit, and a $4.85B African IoT market growing rapidly — the timing is right.

## Secured Capital

₦250,000,000 in committed capital to deploy across the first 18 months of simultaneous lean platform launches across 6 verticals. Additional capital will be injected by the investor as the business gains traction.

## Budget Allocation

| Category | Amount (₦) | % of Total |
| --- | --- | --- |
| Human Capital (Salaries & Contractors) | ₦82,000,000 | 32.8% |
| Hardware Procurement (China Sourcing) | ₦52,000,000 | 20.8% |
| Technology Infrastructure & AI Tools | ₦24,000,000 | 9.6% |
| Licensing, Legal & Compliance | ₦18,750,000 | 7.5% |
| Marketing & Customer Acquisition | ₦22,000,000 | 8.8% |
| Office, Equipment & Operations | ₦16,000,000 | 6.4% |
| Logistics Platform (Stations Setup) | ₦12,000,000 | 4.8% |
| Contingency & Emergency Reserve | ₦13,250,000 | 5.3% |
| TOTAL | ₦250,000,000 | 100% |

Human Capital     ████████████████████████████████░  32.8%  ₦82M
  Hardware          ████████████████████░░░░░░░░░░░░  20.8%  ₦52M
  Tech & AI Tools   █████████░░░░░░░░░░░░░░░░░░░░░░   9.6%  ₦24M
  Marketing         ████████░░░░░░░░░░░░░░░░░░░░░░░   8.8%  ₦22M
  Legal/Compliance  ███████░░░░░░░░░░░░░░░░░░░░░░░░   7.5%  ₦18.75M
  Office & Ops      ██████░░░░░░░░░░░░░░░░░░░░░░░░░   6.4%  ₦16M
  Contingency       █████░░░░░░░░░░░░░░░░░░░░░░░░░░   5.3%  ₦13.25M
  Logistics Setup   ████░░░░░░░░░░░░░░░░░░░░░░░░░░░   4.8%  ₦12M

## 18-Month Execution Roadmap

| Phase | Months | Focus | Budget (₦) |
| --- | --- | --- | --- |
| Phase 1: Foundation | 0–3 | Core team (7 people), architecture, first hardware order from China, legal setup | ₦55,000,000 |
| Phase 2: MVP & Pilot | 4–6 | Pilot 50 merchants, 30 IoT devices, 2 logistics stations, payment integration | ₦52,000,000 |
| Phase 3: Market Entry | 7–9 | 500 merchants, 3 markets, PSSP application filed, marketing campaigns | ₦55,000,000 |
| Phase 4: Revenue Scale | 10–12 | 1,500 merchants, 300 devices, ₦100M+/month payment volume, credit scoring prototype | ₦45,000,000 |
| Phase 5: Ecosystem Maturity | 13–18 | 3,000 merchants, 800 devices, PSSP license, API launch, West Africa research | ₦43,000,000 |

## Key Targets (18 Months)

| Metric | Month 6 | Month 12 | Month 18 |
| --- | --- | --- | --- |
| Active Merchants (ERP) | 200 | 1,500 | 3,000 |
| IoT Devices Deployed | 50 | 300 | 800 |
| Markets Digitized | 1 | 3 | 5 |
| Spoke Stations Active | 2 | 10 | 20 |
| Monthly Revenue (₦) | 1.5M | 9.0M | 14.0M |
| Payment GMV (₦/month) | 20M | 150M | 500M |
| Team Size | 12 | 25 | 35 |

## Revenue Projections

| Quarter | Months | Monthly Burn (₦) | Cumulative Spend (₦) | Revenue (₦) |
| --- | --- | --- | --- | --- |
| Q1 | 1–3 | ₦14.0M | ₦42.0M | ₦0 |
| Q2 | 4–6 | ₦16.5M | ₦91.5M | ₦1.5M |
| Q3 | 7–9 | ₦17.0M | ₦142.5M | ₦8.0M |
| Q4 | 10–12 | ₦15.0M | ₦187.5M | ₦22.0M |
| Q5 | 13–15 | ₦12.5M | ₦225.0M | ₦32.0M |
| Q6 | 16–18 | ₦8.3M | ₦250.0M | ₦42.0M |

18-Month Cumulative Revenue: ₦103.6M Break-even projected: Month 14–16 (operational break-even)

## Team Growth

| Phase | People | Monthly Payroll (₦) | Key Hires |
| --- | --- | --- | --- |
| Phase 1 (Mo 0–3) | 7 | ₦2,400,000 | CTO, 2 engineers, UI/UX, compliance, market ops |
| Phase 2 (Mo 4–6) | 12 | ₦3,990,000 | IoT engineer, DevOps, 3 field agents |
| Phase 3 (Mo 7–9) | 18 | ₦5,890,000 | Payments PM, data analyst, 3 support, 5 agents |
| Phase 4 (Mo 10–12) | 25 | ₦7,840,000 | Risk analyst, logistics lead, 3 jr engineers |
| Phase 5 (Mo 13–18) | 30–35 | ₦9,390,000 | Data engineer, BD lead, regional coordinators |

Salaries benchmarked against Glassdoor, PayScale, and Levels.fyi Nigeria data (March 2026). All figures are for on-site/local roles in Lagos. Lean/startup-tier compensation offset by equity for key hires.

## PSSP/PTSP Payment License — Critical Note

The CBN requires ₦100M minimum share capital + ₦100M refundable escrow for PSSP licensing — totaling ₦200M, which exceeds this raise.

Our Strategy (Dual-Path):

| Path | Approach | Timeline |
| --- | --- | --- |
| Path A (Primary) | Apply for PSSP license in Month 9. Fund from investor’s next capital injection as business gains traction | Month 9–18 |
| Path B (Fallback) | Partner with Paystack/Flutterwave for payment processing. Defer own license until capital is available | Immediate |

Payment processing revenue is protected either way — Path A gives higher margins (own processing), Path B gives faster time-to-market with zero regulatory risk. The investor has committed to additional injections as the business performs.

## Equity Structure

| Stakeholder | Allocation | Notes |
| --- | --- | --- |
| Founder(s) | 55–60% | Controlling stake, hardware + vision |
| ESOP Pool | 10–12% | CTO, Payments PM, key hires (4-year vesting) |
| Seed/Angel Investors | 15–20% | This round (₦250M valuation basis) |
| Strategic Reserve | 10–15% | Future rounds, partnerships |

Investor Protections: Monthly financial reporting, optional board seat, quarterly milestone reviews, anti-dilution provisions, right of first refusal on Series A.

## Competitive Edge

| Advantage | Description |
| --- | --- |
| Ecosystem Lock-In | Free ERP creates daily dependency; hardware deepens it |
| African-Optimized | Offline-first, power-resilient, multi-network design |
| Data Moat | Transaction + energy + logistics data enables credit scoring |
| Founder Advantage | Founder directly sources hardware from China (Shenzhen) |
| No Single-Point Competition | No African company combines all 6 layers |

## 15-Year Vision

| Phase | Years | Scope | Revenue Target |
| --- | --- | --- | --- |
| Foundation | 1–3 | Nigeria (Lagos, Abuja, Aba, Kano) | ₦1.5B+ |
| West Africa | 4–6 | Ghana, Cote d’Ivoire, Kenya | ₦4B+ |
| Multi-Vertical Scale | 7–10 | 8–10 countries, 16 verticals | ₦15B+ |
| Pan-African Infrastructure | 11–15 | 15+ countries, sovereign cloud | ₦40B+ |

PECH Group Holdings Ltd Lagos, Nigeria [Contact details to be inserted]

This document is confidential and intended solely for the use of prospective investors and strategic partners of PECH Group Holdings Ltd. Unauthorized distribution is prohibited.